Department of Computer Science

CPSC 490 Undergraduate Seminar in Computer Science - Proposal for Capstone Project

| Project title | Secure Member Portal (EXAMPLE) |  |  |
| --- | --- | --- | --- |
| Semester: | Fall, 2026 | Proposal date: | October 11, 2026 |
| Team name: | Group 00 — Example Team |  |  |
| GitHub repository URL: | https://github.com/kyoungshin/CPSC490 |  |  |
| Member name: | Doe, Jane | Email |  |
| Member name: | Roe, Richard | Email: |  |
| Member name: |  | Email: |  |
| Member name: |  | Email: |  |
| Member name |  | Email: |  |
| Faculty advisor | Kyoung Shin | Reviewer (optional) |  |

# Abstract

Small clubs keep their member records in shared spreadsheets that anyone with the link can edit. This project builds a member portal with secure accounts, proves the riskiest part — session handling — in a prototype by the end of Sprint 2, and documents the design that CPSC 491 will build on.

# Introduction

Volunteer-run clubs rarely have anyone whose job is security, yet they hold names, emails and payment notes for hundreds of members. A portal with real accounts removes the shared-link problem without asking volunteers to run a server.

## Related Work

Hosted membership tools exist but charge per member and lock the data in their own format; open-source portals assume an administrator who patches the server [1].

## Problem Statements

Shared spreadsheets give every member write access to every record, and nothing records who changed what.

# Goals and Objectives

Each goal is tracked as an epic and each objective as a user story; every one is cited by its issue reference.

Goal 1: Secure account management [epic:#1]

Objective 1.1: Implement member registration and login with hashed credentials and session expiry. [story:#2]

Objective 1.2: Demonstrate the login round-trip in a runnable prototype at the end-of-Sprint-2 demo. [story:#3]

Objective 1.3: Document the authentication architecture and data model for CPSC 491. [story:#4]

# Proposed Approaches

We will build the login round-trip first, because session handling is the design choice most likely to force a rewrite if it is wrong, and every other feature depends on it. A hosted identity provider was considered and rejected: it would hide exactly the part the project has to prove. The implementation stack is detailed in §4.

# Required Environment, Resources, and Planned Activities

### Environment and resources

The prototype runs on Node.js 22 with PostgreSQL 16 in Docker, so every team member runs the same stack locally. Standing up that stack, with a health check the demo can call, is the first piece of work. [task:#5]

### Specification and design documents

The account-management specification, docs/specs/account-management.md, defines what the login endpoint accepts and rejects, including the input rules that stop malformed requests before they reach the database. [feature:#6]

The authentication design, docs/design/architecture.md, chooses a salted digest for stored passwords so that no plain-text credential is ever stored or logged. [sub-task:#7]

### Diagrams

Figure 1 shows the login round-trip the prototype demonstrates: the browser sends credentials, the login API checks them against the salted hash in PostgreSQL, and a session cookie comes back.

Figure 1. Login round-trip architecture. [feature:#6]

### Planned activities

The login endpoint is planned for Sprint 2: it issues a session on a successful login, and its hashing step lands first so the demo never handles a plain-text password. [feature:#6] [sub-task:#7]

# Project Outcomes

When the project is finished, a club officer can invite members, each member signs in with their own account, and every change to a record is attributed. The deliverables are the team repository, the prototype in prototype/, and the final report; the prototype demonstrates the login round-trip.

# Project Timeline

The spring plan builds the objectives in §2 in order: accounts first, then records, then the audit trail.

# AI Usage

No AI tool drafted the prose of this proposal.

# References

[1] OWASP Foundation. Password Storage Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Password_Storage_Cheat_Sheet.html, accessed Oct 8, 2026.

# Appendix A. Issue References

Issues cited in the text by their tag, in order of first citation.

[epic:#1] Goal 1: Secure account management. https://github.com/kyoungshin/CPSC490/issues/1

[story:#2] Objective 1.1: Implement member registration and login. https://github.com/kyoungshin/CPSC490/issues/2

[story:#3] Objective 1.2: Demonstrate the login round-trip. https://github.com/kyoungshin/CPSC490/issues/3

[story:#4] Objective 1.3: Document the authentication architecture. https://github.com/kyoungshin/CPSC490/issues/4

[task:#5] Task 1.2.1: Stand up the prototype login endpoint. https://github.com/kyoungshin/CPSC490/issues/5

[feature:#6] Feature 1.2.a: Login endpoint with session issuance. https://github.com/kyoungshin/CPSC490/issues/6

[sub-task:#7] Sub-task 1.2.1.a: Hash and verify passwords. https://github.com/kyoungshin/CPSC490/issues/7